# Metroville Urban Rail Expansion Project - KPI Development Template

# Technical Feasibility KPIs

## KPI 1:

KPI Name: Rail Track Installation Progress

Definition (What it measures): Measures the percentage of planned rail track successfully installed over time. This KPI reflects the project’s ability to execute construction activities effectively, considering Metroville’s complex geography (river, hills, dense city center).

Measurement Method (How data will be gathered and calculated): (Kilometers of track installed ÷ Total planned kilometers)×100 , Data collected from construction progress reports.

Rationale (Why this KPI is important): Track installation is a critical construction activity. Monitoring this KPI helps identify delays early and ensures the project remains technically feasible and on schedule.

## KPI 2:

KPI Name: Electrification Completion Rate

Definition (What it measures): Tracks the progress of rail electrification as a percentage of total planned electrification work completed

Measurement Method (How data will be gathered and calculated): (Electrified sections completed ÷ Total planned sections)×100 , Based on engineering and site reports.

Rationale (Why this KPI is important): Electrification is essential for operational readiness. This KPI ensures that a key technological component progresses in alignment with construction milestones

# Environmental Sustainability KPIs

## KPI 1:

KPI Name: Carbon Emissions Reduction

Definition (What it measures): Measures the estimated reduction in CO₂ emissions resulting from shifting commuters from road transport to rail.

Measurement Method (How data will be gathered and calculated): Comparison of projected rail emissions versus baseline road transport emissions using environmental assessments.

Rationale (Why this KPI is important): This KPI directly supports Metroville’s goal of improving air quality and reducing its urban carbon footprint.

## KPI 2:

KPI Name: Renewable Energy Usage

Definition (What it measures): Tracks the percentage of energy used in rail operations sourced from renewable energy.

Measurement Method (How data will be gathered and calculated): (Renewable energy consumed ÷ Total energy consumed)×100 , Data obtained from energy suppliers and operational reports.

Rationale (Why this KPI is important): This KPI reflects the project’s contribution to Metroville’s green initiatives and long-term sustainability goals

# Community Acceptance KPIs

## KPI 1:

KPI Name: Community Engagement Satisfaction Score

Definition (What it measures): Measures public perception of project communication, transparency, and engagement efforts.

Measurement Method (How data will be gathered and calculated): Surveys conducted with residents, scored on a standardized satisfaction scale.

Rationale (Why this KPI is important): Public acceptance is critical for project success. This KPI helps ensure the community feels informed, involved, and supportive.

## KPI 2:

KPI Name: Accessibility Improvement Index

Definition (What it measures): Measures the increase in the percentage of Metroville residents living within convenient access to the rail network.

Measurement Method (How data will be gathered and calculated): (Population within walking distance of stations ÷ Total population)×100 , Based on demographic and geographic data

Rationale (Why this KPI is important): This KPI evaluates how effectively the project improves mobility and access for underserved areas, aligning with the project’s core objective of expanding connectivity.